223-16

October 6, 2016

R E S O L U T I O N

WHEREAS, the Township Council by Resolution No. 215-15 dated August 11, 2015 awarded the contract Street Improvements, Phase II, 2015 Re-Bid in the amount of $3,086,160.43 to Reggio Construction, Inc., 1575 West Street, Fort Lee, N.J. 07024; and

WHEREAS, this contract included improvements to 21 streets totaling about 3.25 miles in length; and

WHEREAS, the Township Council by Resolution No. 274-15 dated November 24, 2015 authorized Change Order No. 1 to this contract in the amount of $15,000.00; and

WHEREAS, the Township Council by Resolution No. 195-16 dated August 9, 2016 authorized Change Order No. 2 to this contract in the amount of $293,400.00; and

WHEREAS, one of the 21 streets included Overlook Avenue from Lawrence Avenue to Luddington Road; and

WHEREAS, the Municipal Engineer advised the Township Council of the desire by residents of Overlook Avenue to remove nine large and mature shade trees and then improve the block of Overlook Avenue between Ridgeview Avenue and Luddington Road with granite block curb and concrete driveway aprons which were not part of the original contract; and

WHEREAS, the Municipal Engineer recommends Change Order No. 3 be approved with Reggio Construction Inc. to improve Overlook Avenue between Ridgeview Avenue and Luddington Road with new granite block curb and concrete driveway aprons under the 2015 contract prices; and

WHEREAS, the estimated cost for these additional improvements under Change No. 3 to the contract Street Improvements Phase II, 2015, Re-Bid is $76,500.00; and

WHEREAS, Change Order No. 3 in conjunction with Change Orders No. 1 and No. 2 amount to a 12.47 percent in the original contract amount; and

WHEREAS, sufficient funds exist for the additional work under Change Order No. 3; and

WHEREAS, the Township Council concurs in the foregoing.

NOW THEREFORE BE IT RESOLVED by the Township Council of the Township of West Orange that Change Order No. 3 for the contract Street Improvements, Phase II, 2015, Re-Bid with Reggio Construction, Inc., 1575 West Street, Fort Lee, New Jersey 07024 in the amount of $76,500.00 representing in conjunction with Change Order No. 1 and No. 2 a 12.47 percent increase in the original contract amount to improve portions of Overlook Avenue between Ridgeview  Avenue and Luddington Road with granite block curb and concrete driveway aprons is hereby approved.

KAREN J. CARNEVALE, MUNICIPAL CLERK		VICTOR CIRILO, COUNCIL PRESIDENT

Adopted:  September 20, 2016

I hereby certify funds are available from: 	ACCOUNT NO. 03-2475-16-0060-010

2016 STREET RESURFACING

JOHN GROSS, CHIEF FINANCIAL OFFICER